## Slide 1: Meditation Centre Booking Website
By Team Hawke

## Slide 2: Project
Website for meditation centre
  Course listings
  Session scheduling & booking
  Accommodation information
  Gender segregation

## Slide 3: Minimum Requirements
Course listing page
Student account registration
Scheduling of session bookings
Ability for accounts to be elevated to ‘server’, teacher or ‘manager’

## Slide 4
Students – Must be 18+ and required to stay in the centre throughout the course duration. New or Old:
New Student – Students new to the centre, who have never participated in a session before.
Old Student – Students who have completed at least one 10 day course at the centre.
Server – A person can register to be a server. Only old students are allowed to serve in a course.
Assitant Teacher – Are required in the course for guidance and for the supervision of students.
Kitchen Help – Servers who operate the kitchen, and tend to cooking, cleaning, etc.
Manager – In charge of Managing the students, the course, and the centre itself.
Web Developer – Part of the development team, developing the system for the client.
System Roles

## Slide 5: Info to Consider
Priority 1 to 5 (1 being the highest)
Story Points 1(4hrs), 2(8hrs), 3(12hrs), 5(20hrs), 8(32hrs), 13(52hrs), 20(80hrs)
Acceptance criteria: Things that can be tested to ensure the story has been successfully implemented.
Notes: implementation notes for the development team, used to explain our thinking.

## Slide 6: Release 1: Website Usability

## Slide 7
Story ID 15
Customer website usability
As a customer I want a high usability and design consistency for the website so that I will be able to use it more effectively.
Acceptance Criteria
Adherence to best practice UI/UX principles. (Possibly from https://www.usability.gov/)
Customer interaction while on the website is easy to follow
Doesn’t require javascript dependencies, works on your handheld device
SP: 13
Priority
1
Notes
Consistent feel and same basic look to all web pages
Text is appropriately displayed (not too small, proper font/color/general text is not italics)
Simple, yet effective color palette (nothing to visually overpowering or distracting)

## Slide 8
Story ID 17
Website Hosting
As a manager I want to be able to update all aspects of the website without much effort so that customers/employees are not affected during those periods.
Acceptance Criteria
As a manager, they can control what happens with the organization of the classes. They would have the a higher level of permission when it comes to controlling the information on the website.
Being able to update the website easily would allow the manager not to hire professional help.
SP: 5
Priority
1
Notes
The manager would be able to oversee what users are doing and control what’s happening on the website .

## Slide 9
Story ID 18
Accept Donations
As a manager I want to see on the website that we accept donations, but not accepted through the website, so that we can get funding to maintain the facility.
Acceptance Criteria
Voluntary donations would be ‘advertised’ on the homepage in the top right hand corner.
States that we run our business on donations but only accept donations through the business, not through the website
SP: 1
Priority
5
Notes
Basically just have a message, and a nice looking box displayed off to the right in one section of the homepage stating a message about how we accept donations.
Nice to have a ‘goal’ and amount of donations currently raised.

## Slide 10
Story ID 11
Student Information
As a new student I want to easily find address/phone number on the website so that I can ask any inquiries I may have.
Acceptance Criteria
At the top header bar, have a button with “Contact us”, “Location” that directs you to the information down the page
SP: 1
Priority
2
Notes
Simply perhaps just when you click the contact us/location button it directs you down the page, same description that the acceptance criteria gives.

## Slide 11
Story ID 36
Development Environment Configuration
As a web developer I would want to configure my environment so that I can start the development effectively.
Acceptance Criteria
Setting up development tools, git, etc.
SP: 3
Priority: 1
Notes
Heroku (or other) tooling setup, deploying via Github or whatever is applicable to development team.

## Slide 12
Story ID 20
Vegetarian Food Disclaimer
As a manager I want to ensure that the website provides students with a disclaimer upon booking that the centre only serves vegetarian food so that customers are informed about their food options.
Acceptance Criteria
Upon booking, a disclaimer will pop up informing the user that the centre only serves vegetarian food.
SP: 1
Priority
5
Notes
Probably also include this on an about page.
Easy to implement, Low priority.

## Slide 13: Release 1: Student Logins

## Slide 14
Story ID 3
Account Registration
As a student I want to be able to register an account and login so that I can manage my courses and classes.
Acceptance Criteria
A user can register a new account by giving a unique email address and password as well as contact information, address, gender, and date of birth.
Students must be 18 yrs of age.
Don’t allow submission unless all mandatory fields have been correct completed.
SP: 4
Priority
1
Notes
Servers will have different rights on the website, being able to control and see more information.

## Slide 15
Story ID 5
Student Dietary/Medical Requirements
As a student, I want the ability to be able to notify the centre of any dietary or medical requirements that I have so that the servers are aware of my needs and can cater to them.
Acceptance Criteria
When students are registering for a course, at the end before the student submits their registration there is a box for them to enter any dietary or medical requirements that they have.
SP: 2
Priority
4
Notes
Possible also list a comment under the first question listing possible things may be an issue, e.g “I’m vegan”, “Kosher certified”, “Allergic to nuts”
Perhaps only have the textbox allowed up to 30 words or so in order for students submitting lots of text when stored in the website

## Slide 16
Story ID 32
Terms of Service
As a customer I would like to know the businesses’ insurance policy/how you handle any accidents before I place my booking so that I am informed and aware of what happens.
Acceptance Criteria
Upon placing an order, customers must be shown and must accept terms of service and acknowledge the consequences related to any injuries.
SP:1
Priority: 5
Notes
No need for excessive amounts of information on the terms of service, just some simple messages saying that they agree to some of the important terms of agreement. Though it’s completely acceptable to recreate a legal document if you feel need be.

## Slide 17: Release 1: Bookings

## Slide 18
Story ID 16
Student/Server Enrolment
As a student/server I want to be able to enrol in a meditation course from the website so that I can secure my spot without having to phone up.
Acceptance Criteria
On the homepage is a link you can choose to look for courses either as a student or server.
From there they are presented with a list of available courses that can be filtered by course length (3-10-30 days).
If the user wants to register into a course they will need to log in.
When they have logged in they can choose what courses they want to enrol in and they will then be added to that course‘s list of enrolled users.
SP: 4
Priority
3
Notes
When you click on a ‘3-day course’ for example, it lists all the dates for the 3-day courses for the next 2 months. – outdated note

## Slide 19
Story ID 41
Gender Segregated Courses
As a manager I want there to be both male and female classes to ensure that both genders feel safe and comfortable.
Acceptance Criteria
26 male and 26 female students. 1 of each for assistant teachers, 1 of each for managers, equal numbers amongst the kitchen staff can be registered in a course.
SP: 1
Priority
1
Notes
This means there can be two courses running at the same time, one of each gender.

## Slide 20
Story ID: 8
View Course Enrolments
As a student I want to be able to check when I scheduled my course so that I know if it successfully booked.
Acceptance Criteria
When a student logs into their account and gives a display of courses that they are registered for, giving an indication as well as the start and end date.
SP: 2
Priority
1
Notes
Perhaps have a calendar that when you click on a specific course, it gives a list of all the names, or just initials of people who are successfully booked in that session/course.

## Slide 21
Story ID: 12
Students/Servers Can Cancel Their Enrolments
As a student/server I want to be able to easily cancel my booking if I can withdraw if I am no longer able to attend my registered course.
Acceptance Criteria
Users (except for managers) will be able to log on and withdraw from the courses they have registered into, removing their name from that courses list of enrolled students/servers.
SP: 1
Priority
2
Notes
Could potentially provide an option upon cancelling to instead edit or move the booking, to another day/time.

## Slide 22
Story ID 39
Old Students as Servers
As a manager I want to only allow users to register into a course as a server if that have been a student in at least a 10 day course prior to booking, in order to make sure that only experienced students are becoming staff.
Acceptance Criteria
Only “Old students” are allowed to register into a course as a server
Trying to register into a course as a server when you are only a “New Student” will provide you with an error message.
SP:1
Priority2
Notes
Basic test, simply doesn’t allow accounts from the “New Students” Class to become servers.

## Slide 23
Story ID 33
3 and 30 Day Course Restrictions
As a manager I want only ‘old students’ to be able to book 3 or 30 day courses so that students will first have to experience the 10 day course.
Acceptance Criteria
Old Students are the only ones able to book the 3 or 30 day course.
SP: 2
Priority
3
Notes

## Slide 24
Story ID 37
Course Applicant Waiting List
As a manager I want the website to only accept up to 7 more students when a course is full so that we don’t have too many people on a waiting list for a single course.
Acceptance Criteria
When a course becomes full, it notifies students registering via email that they can still register but they will be put on a waiting list
If there are 7 people on the waiting list, no more people can register for that course.
If a student cancels the first student on the waiting list gets automatically moved in and notified via email.
SP: 4
Priority
1
Notes
Simply make it so that once a course is full, display a message stating they will be on a “waiting list”. And if there’s 7 people already on the waiting list, display a message like “This course is full, as well as the waiting list, sorry for the inconvenience”, and don’t allow more registrations.

## Slide 25: Release 2: Tests

## Slide 26
Story ID 34
Unit Tests
As a web developer I would like to implement unit tests to ensure the site works as intended and to test for bugs so that the customer is not disadvantaged
Acceptance Criteria
All features are sufficiently unit tested and all tests pass
SP:13
Priority: 2
Notes
Unit tests in PHPUnit (supported by CakePHP) (or developer chosen alternative)
Story points 20 at least since you should be unit testing all of your features from the beginning all the way through to the end. Unit tests themselves are not hard to write though, just time consuming..

## Slide 27: Release 2: Teacher Logins

## Slide 28
Story ID: 28
Daily Schedules
As a Student/Server I want to be able to access my daily schedule for my classes/areas so that I can make it to my scheduled events on time.
Acceptance Criteria
Can login to account and click link to view daily schedule.
SP: 3
Priority
2
Notes
Manager is able to view the daily schedule of a teacher or student
The daily schedule is managed by the managers, they can’t be changed by students or servers

## Slide 29
Story ID 6
Server’s Access to Dietary Requirements
As a Server I want to be able to access the students’ dietary requirements so that we can cater to the students’ varying needs.
Acceptance Criteria
Server’s of the “Manager” or “Kitchen Help” class will have access to this information.
Upon login, they can access a list of the students currently lodging at the centre. There will be an “x” next to the names of students who have listed dietary requirements. clicking on their name will bring up the box of dietary requirements that the student filled in upon booking.
SP: 2
Priority
3
Notes
Shows students by course so catering can be planned accordingly
Depends on ID 5

## Slide 30: Release 2: Manager Tasks

## Slide 31
Story ID: 22
Managers can Ban Students/Servers
As a manager I want to be able to take disciplinary actions and terminate student or server’s account and ban them from booking sessions / volunteering, so that I have the ability to keep unsatisfactory or offending persons from returning to the centre and keep the rest of the student's / servers in a safe environment.
Acceptance Criteria
Manager can terminate a student or server class.
When an account has been terminated, it will appear in an “terminated accounts” list that can be found in the manage log in.
Users who are on the “terminated accounts” list will no longer be able to login and access the site.
SP: 4
Priority
4
Notes
Should be easy enough to implement, can add users to ban list and stop them using the site.

## Slide 32
Story ID 23
Managers Can Manage Servers
As a manager I want to be able to manage the other servers, access their contact information, see their previous course history and set their daily shifts so that I can ensure we are correctly staffed and with the right people.
Acceptance Criteria
Access to a list of servers, filtered by servers enrolled into courses currently underway at the centre and past servers who were enrolled as staff in from previous courses.
SP: 4
Priority
3
Notes
Being able to contact past servers gives the managers the ability to seek help if they’re short staffed for a particular course or day.

## Slide 33
Story ID 24
Manager can Cancel Scheduled Courses
As a manager I want to be able to cancel scheduled courses if required, and send out notifications to the student's/servers who were registered into that course and notify them of the cancellation in case something prevents the course from taking place as planned.
Acceptance Criteria
Managers can access the list of courses and cancel them at any time prior to course commencement.
Canceling a course will send out an email notification to the registered students and servers enrolled in that course to notify them of it’s cancellation.
SP: 8
Priority
3
Notes
Once cancelled an automated system should send the message to the students if implemented electronically.
The reason this is SP: 8 is due to automated messaging. maybe be more than 8 depending on ease of implementation.

## Slide 34
Story ID 38
Course commencement notification
As a manager I want to send out an email to registered students 10 days prior to the course commencement date so that I can confirm numbers and allocate waiting list registrants appropriately.
Acceptance Criteria
An email is sent to all registered students 10 days prior to the commencement date, if a response of confirmation or declination hasn’t been received within 2 days of the first email, they will automatically be removed from registry and waiting list applicants will be placed in.
SP: 4
Priority
1
Notes
Something like sending out an email, that when clicked redirects them to the website where they are supplied with the date and information of the course, and they can either click ‘Confirm’ or ‘Decline’ to this.

## Slide 35
Story ID: 42
Manager statistics/attendance
As a manager I would like to be able to be given a representation of attendance so that we can allocate the appropriate amount of servers for specific days.
Acceptance Criteria
A manager has access to a page that presents them with statistics on upcoming classes, of which gives a number of the amount of people attending on each day for each class.
A manager can then assign Teachers to student classes creating the daily schedules.
SP: 5
Priority
4
Notes
Perhaps just have a link/button that can be clicked by the manager saying “Upcoming classes”, where a drop down menu appears or you're redirected to a new page.
On this page you can click on various classes and see how many people are attending.
Daily schedules as in Story ID: 28

## Slide 36: Release 3: Calendar Integration

## Slide 37
Story ID 35
Calendar Page
As a student/server I would like there to be a link that directs me to “My Courses”, that displays a calendar with information about ‘Past courses attended’, ‘Current courses attending’, ‘Upcoming courses’ so that I can find my course start and end dates.
Acceptance Criteria
Calendar widget/plugin accessible from login that keeps track of all of the courses the student has registered into so that when they need to know course start and end dates, they can easily find that from their account.
Page for all users’ accounts that displays a personalised Calendar of the entire year, month at a time.
SP: 4
Priority
4
Notes
Will require a event/reservation plugin for CakePHP
It is ‘personalised’ in that it has scheduled into it the days that that specific user has courses that they have registered into.

## Slide 38
Story ID 9
Export Calendar
As a student I want to be able to export my calendar using ICS so that I can keep track of the courses that I am registered into.
Acceptance Criteria
A user’s Calendar page allows the user to export their personalised Calendar to ICS via a button click.
SP: 2
Priority
5
Notes
Will require a plugin for CakePHP
This feature is mainly a user pleaser, low priority.
Dependent on ID 40 for calendar export (above slide)

## Slide 39
Story ID 27
Calendar and Daily Schedule Printing
As a Student/Server I want to be able to print out the current month’s Calendar and each day’s daily schedules and other important forms easily from the website so that I can obtain a physical copy with ease.
Acceptance Criteria
When users view any of the aforementioned forms or tables etc, from their accounts, they will see a button that indicates that they can print a physical copy of this data.
Clicking the button correctly formats the page to be printed and then proceeds to do so.
SP: 4
Priority
5
Notes
Might be useful for printing out that month’s calendar, etc.

## Slide 40
Story ID 19
Managers personal Calendar
As a manager I would like to be able to have access to a calendar that gives me a representation of all past, present and future months, where I can view statistics on weekly, monthly and yearly attendance so that I can manage the business more effectively.
Acceptance Criteria
The manager has access to a page that presents a statistics on attend for every month of the year, for the past, present and future.
On each calendar off to the side it has subsections like ‘classes in progress’, ‘upcoming classes’, ‘past classes/courses’.
Within each subsections, it displays the name of the allocated servers, as well as a list of the people that are in the class.
SP: 5
Priority
4
Notes
Possibly for each subsection you have an associated color for ‘classes in progress’, ‘upcoming classes’ etc, possible also with computed statistical data with.
Perhaps when you hover over a certain day on the calendar it displays the total number of people attending their centre that day. This would be good when it comes finding what parts of the year show to have attendance trends.

## Slide 41: Release 3: Mobile Support

## Slide 42
Story ID 43
Mobile Support
As a user I would like to be able to access the website, and all of it’s features from my smartphone/tablet device.
Acceptance Criteria
All features of website are accessible from a mobile device.
None of the page elements are displayed incorrectly or squished due to devices screen resolution.
SP: 13
Priority
5
Notes
May require separate mobile version of site for those devices.
Would also require a bit of testing on other devices